Project Planning Phase

Project Planning Template (Product Backlog, Sprint Planning, Stories, Story points)

| Date | 20 Feb 2026 |
| --- | --- |
| Team ID | LTVIP2026TMIDS74583 |
| Project Name | BOOKNEST-WHERE STORIES NESTLE |
| Maximum Marks | 5 Marks |

Product Backlog, Sprint Schedule, and Estimation (4 Marks)

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Registration | USN-1 | As a user, I can register for the application by entering my email, password, and confirming my password. | 2 | High | Sudheshna |
| Sprint-1 | Registration | USN-2 | As a user, I will receive confirmation email once I have registered for the application | 1 | High | Saketh |
| Sprint-2 | Registration | USN-3 | As a user, I can register for the application through Facebook | 2 | Low | Lakshman |
| Sprint-1 | Registration | USN-4 | As a user, I can register for the application through Gmail | 2 | Medium | Prasanna |
| Sprint-1 | Login | USN-5 | As a user, I can log into the application by entering email & password | 1 | High | Mohan |
| Sprint-2 | Dashboard | USN-6 | As a user, I can view the dashboard with my recent orders and recommended books. | 3 | High | Saketh |
| Sprint-2 | Dashboard | USN-7 | As a seller, I can view the list of books I uploaded with edit/delete options. | 3 | Medium | Sudheshna |
| Sprint-2 | Dashboard | USN-8 | As an admin, I can see platform analytics including number of users and orders. | 5 | High | Lakshman |

Project Tracker, Velocity & Burndown Chart: (4 Marks)

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed (as on Planned End Date) | Sprint Release Date (Actual) |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 20 | 6 Days | 18 Jan 2026 | 23 Jan 2026 | 20 | 23 Jan 2026 |
| Sprint-2 | 20 | 6 Days | 24 Jan 2026 | 29 Jan 2026 | 20 | 29 Jan 2026 |
| Sprint-3 | 20 | 6 Days | 30 Jan 2026 | 04 Feb 2026 | 20 | 04 Feb 2026 |
| Sprint-4 | 20 | 6 Days | 05 Feb 2026 | 10 Feb 2026 | 20 | 10 Feb 2026 |
| Sprint-5 | 20 | 6 Days | 11 Feb 2026 | 16 Feb 2026 | 20 | 16 Feb 2026 |
| Sprint-6 | 20 | 6 Days | 17 Feb 2026 | 22 Feb 2026 | 20 | 22 Feb 2026 |
| Sprint-7 | 20 | 6 Days | 23 Feb 2026 | 24 Feb 2026 | 20 | 24 Feb 2026 |
| Sprint-8 | 20 | 1 Day | 25 Feb 2026 | 26 Feb 2026 | 20 | 26 Feb 2026 |

Velocity:

Imagine we have a 10-day sprint duration, and the velocity of the team is 20 (points per sprint). Let’s calculate the team’s average velocity (AV) per iteration unit (story points per day)

AV=620​≈3.33 story points/day

Burndown Chart:

A burn down chart is a graphical representation of work left to do versus time. It is often used in agile software development methodologies such as Scrum. However, burn down charts can be applied to any project containing measurable progress over time.

https://www.visua

l

-

paradigm.com/scrum/scru

m

-

burndow

n

-

chart

/

https://www.atlassian.com/agile/tutorials/burndow

n

-

chart

s

Reference:

t

https://www.atlassian.com/agile/projec

-

managemen

t

https://www.atlassian.com/agile/tutorials/ho

w

-

t

o

-

d

o

-

m

scru

-

wit

h

-

jir

a

-

softwar

e

https://www.atlassian.com/agile/tutorials/epic

s

https://www.atlassian.com/agile/tutorials/sprint

s

https://www.atlassian.com/agile/projec

t

-

management/estimatio

n

https://www.atlassian.com/agile/tutorials/burndow

n

-

chart

s